ReSaMMé

Partnership Meeting

23th of February 2007

Royal Hotel Carlton

Via Montebello 8, 40121 Bologna - Italy

Minutes

The ReSaMMè meeting started at 6  and ended at 8 p.m. and it was organized as follow:

- 1 main meeting among the ReSaMMè subproject parters

- 1 meeting between Alpine Ocean Seismic Survey Italy and the University of Perpignan

A. The partnership meeting had the following agenda:

  - state of the art of project activities

  - state of the art of the data analysis

  - guidelines

B. The Alpine / University of Perpignan meeting has been specifically requested by the French partner in order to work out the problems related to the 10 vibracore’s campaign to be realised in the next project phase and to find an agreement with Alpine company which at present is delaying the campaign because of bad weather conditions and problems for vessel's availability. The University of Perpignan asked the LP to provide for the participation of Lazio region and ReSaMMè partner DIPTERIS respectively as official and technical support of the meeting. Agenda and minutes of the Alpine / University of Perpignan meeting (edited in French by the University of Perpignan) in attachment.

Participants:

ARPA Ingegneria-Ambientale – Emilia-Romagna

Mentino Preti

Maurizio Morelli

Margherita Maguzzi

Nunzio De Nigris

ERVET – Emilia-Romagna Regional Development Agency

Lucia Calliari

University of Perpignan -  BDSI

Isabelle Lortal

ICM – Institut De Ciències del Mar

Belén Alonso

Ruth Duran

Ferran Estrada

University of  Genoa - DIPTERIS

Nicola Corradi

Ileana Balduzzi

University “La Sapienza” of Rome - DST

Eleonora Martorelli

Francesco Falese

Democritus University of Thrace

Vassilios Tsihrintzis

Georgios Sylaios

Conseil Général de l’Hérault, Direction de l’Emploi et du Dèveloppement

Philippe Carbonnel

Emilia-Romagna Region

Carlo Albertazzi

University “La Sapienza” of Rome - DST

Paolo Tortora

Mr. Preti presents the agenda and the main goals of the meeting and ask everybody to inform about the state of the art of activities. He underlines the main objective of the 2.3 Measure that are:

- to research for new submarine sand depots

- to quantify the volumes of sand devoted to the shore nourishment

- to define guidelines and standards for future researches

- to create a glossary shared by all the partners

As for ARPA he shows the activities carried out up to now in co-operation with ISMAR-CNR Bologna regarding the analysis of data acquired in previous geophysical and geognostical ARPA-IA campaigns, which include more than 1000 km of profiles and 115 cores. The analysis of the data detected dozen millions cube metres of sand reservoir.

Regarding the C Phase he gives some technical details about geophysical and geognostical survey to be carried out in the next project phase.

Mr. Corradi shows the results achieved in the frame of the B Phase and specifically explains the detailed analysis of the data related to transgressive depots identified in the Beachmed project in the area of the continental platform of Albenga-Loano. Therefore he informs that at present he’s planning the cores for sea-campaign.

Mrs. Belen Alonso informs about the results of the analysis of the Phase A data, the creation of a GIS system regarding the sampling zones and the seismic lines and the elaboration of a cartography of the morpho-sedimentary elements and of the superficial sandy sediments. The idea is to define a sort of map of the sand repositories of the Catalan continental platform. She also informs that there is plenty of data available on the survey area acquired from other research institutes and that they proceed in systematizing and analysing them.

Mrs. Eleonora Martorelli briefly presents the activities carried out by the University of Rome, that provided the definition of the geological-stratigraphic context and identification of sand depots in the continental platforms and the description of the late Quaternary depositing sequence identified in the frame of the Mediterranean continental platforms. Then she introduces the activities foreseen in the C Phase , i.e. the definition of a methodological protocol to be used in the sea research of sand depots and also the definition of a technical-scientific standard terminology for the project. Therefore, on the basis of this future activities, the University of Rome suggest to define a set of guide lines – shared by all the ReSaMMè partners – for the creation of a common data base of sand depots identified by each partner in order to gather and show both the common aspects and the specificity of different contexts. All the partners approved the proposal and Mrs. Martorelli agreed with Mrs. Maguzzi from ARPA to soon get in touch in order to start and arrange the work.

Mrs. Isabelle Lortal took the floor, after the conclusion of the Alpine/University of Perpignan meeting, and briefly summarizes the decisions taken in the meeting. Therefore she presents the activities and data gathered in the B Phase and underlines the main outcomes, such as the individuation of a sand depots potentially of some millions of cube metres in the area of the Gulf of Lyons. Then informs about the vibracore’s campaign (10 vibracores), that will be carried out in the spring of 2007, which results to be important for necessary sedimentological data capture. Data elaboration will allow the definition of a thematic cartography and the assessment of exploitable sand volumes.

Mr. Vassilios Tsihrintzis first of all presents the state of the art of their activities, explaining that they based their analysis on the data acquired from two previous researches realised by a local oil company in the Northern Aegean sea. What the Trace University intends to do us to carry out a bathymetric survey of the area in order to acquire bathymetric data; this decision depends on the fact that an eventual geophysical and geognostical research would be too expensive for the project financial resources, depending on the high local prices for hiring the necessary support and instrument. In fact, the situation of the Greek region seems to be somehow different from that of the other regions participating in the project with regard to the sea-campaign costs.

With this respect Mr. Preti asked for more explanations, considering that the decision of the Greek partner not to realize a geophysical and geognostical research would somehow change the overall project frame. Therefore he suggest the partner, on the basis of ARPA’s long experience in this sector, to maybe organize the campaign differently, not contracting a specific company, but hiring a boat and a vibrocore and carrying out the research by itself.

Mr. Vassilios Tsihrintzis underlines the few possibilities of finding at local level the necessary instrument and structures and confirms their extreme difficulties in organise such a sea-campaign.

Mr. Preti thanks all the partners for having taken part to the meeting and thanks Mrs. Calliari for the support in running the meeting and for her interpreting service.