ReSaMMé

Partnership Meeting

29th of June 2007

CMIMA - Centre Mediterrani D’Investigacions Marines I Ambientals

Paseo Maritimo de la Barceloneta 37-49, Bercelona - Spain

Minutes

The meeting took place in Barcelona, in Centre Mediterrani D’Investigacions Marines I Ambientals (CMIMA) venue (Paseo Maritimo de la Barceloneta 37-49) on  Friday 29th June 2007 from 6.15 – to 8.30 p.m.

Meeting agenda:

- state of the art of the C phase sea campaigns

- state of the art of the data analysis

- guidelines: hints for its definition

- financial aspects: state of the art of the expenses and definition of an overall request for budget modification to be presented in the next Steering Committee (Genoa, 25th of October)

Participants:

ARPA Ingegneria-Ambientale – Emilia-Romagna

Nunzio De Nigris

Luisella Iervolino

ERVET – Emilia-Romagna Regional Development Agency

Lucia Calliari

University of Perpignan -  BDSI

Michel M. Tesson

Isabelle Lortal

ICM – Institut De Ciències del Mar

Belén Alonso

Ruth Duran

Marta Nuez

University of  Genoa - DIPTERIS

Nicola Corradi

Ileana Balduzzi

University “La Sapienza” of Rome - DST

Eleonora Martorelli

Francesco Falese

Conseil Général de l’Hérault, Direction de l’Emploi et du Dèveloppement

Philippe Carbonel

Emilia-Romagna Region

Carlo Albertazzi

The referents of Democritus University of Thrace - Vassilios Tsihrintzis and Nikolas Kotsovinos were missing, but they updated the LP by e-mail on the state of the art of their activities.

Lucia Calliari introduces the staff of ARPA-IA taking part to the meeting. Then she gives the floor to Nunzio De Nigris explaining briefly that  he was going to present ARPA-IA activities carried since February.

Nunzio De Nigris as Chef de File welcomed the participants and regards the partner on behalf of Mr. Mentino Preti. Then he presents the agenda of meeting, underling the importance of the present meeting in order to update the information on the overall state of the art of the project after the last meeting held in Bologna during the B Phase Beachmed-e conference.

Isabelle Lortal shows a  presentation of the activities realized by the University of Perpignan - BDSI  from February 2007 to June 2007 (see pdf file attachment).

  - Preparation / interpretation of geophysical data: Seismic Chirp;

  - Exploitation of geophysical data: MFS;

  - Exploitation of geophysical data: Seismic Chirp;

  - Drawing the isopach map (in progress);

  - Calculating the volume (in progress).

She explains that the laboratory IMAGES-BDSI of University of Perpignan itself has carried out in June a subsidiary sea campaign; specifically it has been a short sea campaign - 4 days with only 2 days of work because of bad weather conditions - with an INSU-CNRS vessel. The campaign provided for 7 Kullenberg cores (0.70 to 1.98 meters).

At present the French partner is still waiting for good weather conditions in order to carry out the ReSaMMé sea campaign (10 vibrocores of 2,5 m long) with the support of Alpine Ocean society.

With regards to financial aspects, they inform about a delay compared to the scheduled expenditures as a consequence of the fact that the sea campaign has been postponed. There are also some changes in budget lines, with less expenditures in the administrative costs, more in expertise, staff and travel costs.

Belén Alonso presents the activities carried out by the Institut de Ciencies del Mar de Barcelona (CSIC) from February to mid-June of 2007, showing a pc presentation:

- GIS elaboration of new maps, integrating sedimentary data as percentages of gravel+sand, silt, clay and carbonates.

- These new regional maps and the availability of seismic data allowed the assessment of best sand targets, among which one is located off the Mataro area, where sand volume calculation will be done.

- At present the seismic profiles acquired are being digitized in order to convert them to the standard seismic SEGY format.

Nicola Corradi presents the February-June 2007 activities carried out by University of Genoa – DIPTERIS. All the information regarding the Albenga-Loano continental platform have been synthesized in order to verify and check the peaks of the are called “dredging passageway”; the stratigraphic and sedimentological characteristics of the sub-superficial trangressive sediments have also been analyzed. This brief study allowed to define and address specific requests for cost estimates for 70 kilometers seismic survey matching Sub Bottom Profiler and Boomer, bathymetric surveys and 5 vibracores. The sea-campaign is scheduled to be realized in August 2007.

Eleonora Martorelli discusses the creation of a database of characteristic sand depots, identified by the project partners. Therefore she presents the first draft of a form for the identification of the sand depots in the Mediterranean sea that each partner should fill in with the main features of the sand depots identified. She informs that the form will be sent to all the partners in a few days.

As for ARPA-IA Nunzio De Nigris informs that the geophysical campaign in Adriatic sea has been organized; the campaign foresees the acquisition of around 200 kilometers of seismic profiles, on which basis will be planned the following geognostical (around 25 vibracores), that will take place in Semptember 2007.

Philippe Carbonel underlines the important role of ReSaMMè subproject in the frame of the Beachmed-e project and also reminds how demanding are the activities left both at technical and financial level. Therefore, also in consideration of the fact that all sea-campaigns will take place in the next few months, he underlines the necessity of an efficient coordination of the activities in order to reach successful results.

Then he asked the LP how it considers the present co-operation among the project partners. He also underlines the importance of the communication for European projects and suggest to pay more attention and care to this aspect. In particular, he suggest to better inform about the underway activities, using and updating in more frequent and precise way the project web pages, specifically the News section.

Nunzio De Nigris expresses completely positive opinion on the co-operation among project partners. As for communication aspect he thanks Mr. Carbonel for the useful suggestions and informs that ARPA-IA will insert also in the News the technical and financial report already published in the section “Documents Admistratifs et de Gestione” e “Rapports techniques d’activité et présentations”, so to give them more relevance.

Lucia Calliari introduces Luisella Iervolino, the administrative contact person for ReSaMMè and briefly explains the aspects she is going to develop.

Luisella Iervolino discusses the economic and financial aspects of the project, underlining the necessity of a steady control and  monitoring both of the expenses and the certified costs, in order to risk any decommitment. She then presents a table summarizing the budget approved and the amounts certified by the six partners. What results is that today, one year left from the project’s end, only the 21% of the total amount is certified and that the main expenditure will be done in the July-September period along with the sea-campaigns realization. She then informs that ARPA would like to present a unique request for budget changes to the next Steering Committee that will be held in Genoa on the 25th of October 2007; therefore she kindly asks all the partners to manage and define any budget changes in consideration of this priority.

Nunzio De Nigris thanks all the partners for having taken place to the meeting, Mrs. Alonso for the conference room and Mrs. Calliari for her support and for her interpreting.