RAPPORT D’AVANCEMENT DE SOUS-PROJET

INTERREG IIIC

### Zone Sud

| Titre du Sous-projet: | Caractérisation des conditions hydro-météorologiques en zone littorale et analyse des risques littoraux, du comportement des ouvrages de protection et de la dynamique des prairies de Posidonia oceanica. |
| --- | --- |
| Acronyme : | NAUSICAA |
| Code : | BMe-3S0155R-2.2 |
| Chef de file: | Université de Montpellier II, Laboratoire Géo-sciences |
| Numéro du rapport: | 1 |
| Période du rapport : | Jan-Juin 2006 |

Rapport à remplir et à retourner par courrier postal et électronique à:

SERVICE MARITIME ET NAVIGATION DU LANGUEDOC-ROUSSILLON

7 rue Richer de Belleval

34000 Montpellier (France)

à M. Pierre-Yves Valantin

pierre-yves.valantin@equipement.gouv.fr

Et par courrier électronique à :

secretariat@beachmed.it

FONDS EUROPÉEN DE DÉVELOPPEMENT RÉGIONAL

INTERREG III C

Initiative communautaire sur la coopération interrégionale

dans tout le territoire de l'UE et les pays voisins

Instructions à suivre pour remplir le rapport d'avancement

Le présent formulaire est à utiliser par le Chef de File du Sous-projet pour fournir l'information technique/financière relative à l'état d'avancement de la mise en œuvre du Sous-projet pendant la période couverte par le rapport concerné. Sauf indication contraire, les périodes des rapports sont les périodes janvier-juin et juillet-décembre de chaque année civile.

Pour rédiger le formulaire, le Chef de File du Sous-projet devra donc obtenir les informations nécessaires aussi de tous ses Partenaires.

Le rapport doit être présenté dans un mois suivant le dernier jour de la période couverte par celui-ci - en d'autres termes, pour la période d'information de janvier à juin, le rapport doit être présenté au plus tard le 1er août de la même année et pour la période juillet-décembre il doit être présenté au plus tard le 1er février de l'année suivante.

Le rapport est à présenter au Responsable de Mesure, sur support électronique et sur support papier, et au Secrétariat Technique de l‘OCR en version électronique secretariat@beachmed.it. La version papier du rapport portera la signature du responsable du Sous-projet. La version papier du rapport peut aussi être accompagnée des résultats obtenus du Sous-projet et de matériel publicitaire produit ou publié pendant la période couverte par le rapport.

Veuillez consulter le Responsable de Mesure ou le Secrétariat Technique de l‘OCR si vous souhaitez obtenir des informations complémentaires ou si vous avez des questions concernant la mise en œuvre du Sous-projet et les rapports.

###### I. Information générale

1. Donnés du partenaire Chef de File (à remplir seulement s’il y a des variations respect au Dossier de Candidature)

Pas de modification

2. Responsable financier (à remplir seulement s’il y a des variations respect au Dossier de Candidature)

Pas de modification

3. Confirmation du Chef de File

En signant le formulaire du rapport d'avancement, le Chef de File confirme que l'information et les documents contenus dans ce rapport et ses annexes donnent une description exacte de la mise en œuvre et de la situation actuelle du Sous-projet.

3.1. Signature

| 3.2. Signature du Coordinateur du Sous-projet | 3.2. Cachet officiel du Chef de File |
| --- | --- |
| 3.4. Nom et titre du signataire | Frédéric Bouchette |
| 3.5. Lieu et date de soumission | 31/07/2006 |

II. Indicateurs

Afin de mesurer la mise en oeuvre du Sous-projet, veuillez indiquer les indicateurs quantitatifs, accompagnés de l'explication qualitative, pour chacune des catégories listées ci-dessous. Nous vous prions de faire refléter des chiffres cumulés couvrant toute la période de mise en oeuvre jusqu'à présent. Chaque indicateur doit être justifié et expliqué clairement. Veuillez introduire des indicateurs uniquement si vous êtes en mesure de justifier l'information fournie.

1. Accéder à l'expérience des autres

Indicateurs de realisation

| 1.0 | Nombre de participants impliqués dans la mise en oeuvre du Sous-projet |  |
| --- | --- | --- |
|  | Participants internes au partenariat | 32 |
|  | Participants externes au partenariat | 4 |
| 1.1 | Nombre d'évènements interrégionaux organisés pour échanger et disséminer leur expérience (y compris les réunions du Comité de Pilotage du Sous-projet si ces réunions sont en partie consacrées à l´échange d´expériences). |  |
|  | Réunions internes au partenariat | 4 |
|  | Séminaires |  |
|  | Activités spécifiques de dissémination |  |
|  | Bases des données | 2 |
|  | Intranet | 1 |
|  | Échanges de personnel |  |
|  | Voyages d'études in situ | 1 |
|  | Projets pilote (autre que les études) |  |
|  | Réunions ou contacts établis avec d’autres projets et/ou Programmes Européens à caractéristiques similaires (visant la coopération) |  |
|  | Autre type d'activités réalisées | 2 |
| 1.2 | Nombre de participants dans ces évènements interrégionaux |  |
| 1.3 | Moyenne des pays représentés dans ces évènements interrégionaux |  |

Indicateurs de resultat

| 1.4 | Nombre de nouveaux projets générés | 4 |
| --- | --- | --- |
| 1.5 | Nombre des projets amplifiés et/ou améliorés | 2 |
| 1.6 | Nombre des participants dont le potentiel s´est accru en termes de |  |
|  | Information | 1 |
|  | Savoir | 2 |
|  | Compétences | 2 |
|  | Participations dans de nouvelles méthodes de bonnes pratiques | 1 |
|  | Autres |  |

Veuillez justifier l'information fournie ci-dessus, et expliquer dans quelle mesure votre Sous-projet a contribué à l'objectif "accéder à l'expérience des autres"  en reférence aux indicateurs quantitatifs listés ci-dessus. (maximum 2000 caractères)

Des réunions entre ARPA-SIM et UNIBO ont eu lieu pour discuter l'installation de la bouée de houle le long de la côte d'Emilie-Romagne. Ces réunions ont donné lieu à des échanges d'expérience. L'amélioration des connaissances sur les climats de houle à la côte ont contribué à développer le projet national Italien “Cave sottomarine e ripascimenti: modellazione morfologica e applicazioni”, dont UNIBO-DISTART est une des unités de recherche. L'analyse des caractéristiques des structures de défence sur le site d'Igea Marina ont été amélioré lors de réunions entre UNIBO et la région Emilia Romagna, dans le cadre d'un contrat de 2 ans dont l'objectif est détudier la performance des structures artificielles. Deux réunions de l'ensemble du partenariat ont été menées. La première a était organisée à Montpellier, France, et peut être considérée comme une réunion préparatoire pour la mise en place du projet. La seconde réunion s'est tenue ) Rome et a permis Durant ces deux réunions, les partenaires ont échangé des idées sur les approches méthodologiques mise en oeuvre sur chacun des sites. Des ébauches de collaborations plus poussées ont été discutées, notamment entre FRI-NAGREF et GEOSCIENCES MONTPELLIER. D'autres discussions de ce genre ont lieu via internet, dans l'optique de lancer des travaux communs à partir de la réunion de phase A en Grèce. FRI-NAGREF a pu mettre en place deux nouveaux projets sur la zone du Delta du fleuve Nestos, le chantier d'étude retenu en Macédoine-Thrace pour le projet NAUSICAA. Le premier est une étude pour l'Entreprise d'Electricité Publique, agissant sur deux barrages électriques le long du fleuve Nestos. L'objet de ce premier projet est de caractériser l'impact des barrages sur la migration des poissons vers l'amont des rivières. Le second projet a été financé par un Interreg IIA (Grèce / Bulgarie), et son objectif est de caractériser l'impact de barrages sur l'hydrologie, la faune et la flore du fleuve Nestos. GEOSCIENCES MONTPELLIER a mis en place plusieurs nouveaux projets qen relation avec le sous-projet NAUSICAA. Tout d'abord, il s'agit du projet NEARIDAO, financé par l'Institut des Sciences de l'Univers. L'objectif de ce projet est d'instrumenter un site littoral et étudier par la mesure, la modélisation et l'expérimentation en canal la dynamique des barres sableuses d'avant-côte. Les sites retenus en Languedoc-Roussillon sont le site de l'Espiguette, et le site de Sète. D'autre part, le projet COPTER, financé par l'Agence Nationale de la Recherche, porte sur l'optimisation de forme de structures de protection du littoral, sur le site du lido de Sète notamment, puis sur le site du lido de l'Espiguette. Ces deux sites ont également été retenus dans le cadre du projet NAUSICAA. Les résultats obtenus dans les deux projets seront totalement complémentaires, et très bénéfiques pour les deux projets. Enfin, un troisième projet appelé ALCYNOOS, financé par l'Institut des Sciences de l'Univers porte sur la caractérisation de l'hydrodynamique pré-littorale dans le Golfe du Lion par la mesure. Ce projet ouvre la porte à l'utilisation des moyens à mer de l'INSU (navire de 25 mètres de long, ADCP,...) dans le cadre du projet NAUSICAA. Les données acquises dans le cadre de ce troisième projet seront directement utilisées dans le cadre de NAUSICAA. Les premiers résultats sont disponibles online à www.gladys-littoral.org (campagnes HYGAM).

2. Élargir les effets des Fonds Structurels et disséminer l'expérience au niveau régional.

Indicateurs de realisation

| 2.0 | Nombre des publications réalisées |  |
| --- | --- | --- |
|  | Études |  |
|  | Rapports |  |
|  | Articles publiés dans les revues spécialisées | 1 |
|  | Guides, catalogues, manuels |  |
|  | Autres | 1 |

Veuillez justifier l'information fournie ci-dessus, et expliquer dans quelle mesure votre Sous-projet a contribué à l'objectif “Élargir les effets des Fonds Structurels et disséminer l'expérience au niveau régional" en reférence aux indicateurs quantitatifs listés ci-dessus. (maximum 2000 caractères)

Les articles suivants sont en correction et publication: Zanuttigh, B., 2006. Numerical modelling of the morphological response induced by low-crested structures in Lido di Dante, Italy, Coastal Engineering, Elsevier, under revision. Zanuttigh, B., 2006. Modellazione morfodinamica dell’evoluzione del fondale indotta da scogliere a cresta bassa, to be presented at XXX Convegno Nazionale di Idraulica e Costruzioni Idrauliche, Rome, 11-16 September 2006. Les articles suivants sont en cours de soumission (ou soumis après le 31 juin 2006): Isèbe, D., Azerad, P., Mohammadi, B., Ivorra, B. and Bouchette, F. Optimal shape design of coastal structures minimizing water waves impact. Submitted to Ocean Modelling. Leredde, Y., Denamiel, C., Bouchette, F., Lauer-Leredde, C. and Marsaleix, P. Hydrodynamics in the gulf of Aigues-Mortes, NW Mediterranean Sea: in situ and modelling data. Submitted to Continental Shelf Research Isèbe, D., Bouchette, F., Azerad, P., Mohammadi, B., Certain, R. and Balouin, Y. An introduction to the design of beach defence structures by numerical shape optimization. In prep. For Coastal Engineering. Isèbe, D., Azerad, P., Bouchette, F. and Mohammadi, B. Global recursive multi-layer optimization of geotextile tubes for beach defence. In prep for J. Appl. Mathematics.

3. Dissémination

Indicateurs de realisation

| 3.0 | Nombre de sites web directement liés au Sous-projet | 1 |
| --- | --- | --- |
| 3.1 | Nombre de brochures |  |
| 3.2 | Nombre de newsletters |  |
| 3.3 | Nombre de stands d'exposition produits pour la promotion du Sous-projet |  |
| 3.4 | Nombre d'évènements de dissémination organisés |  |
| 3.5 | Nombre de participations dans d'autres évènements (avec des présentations/stands etc sur les activités du Sous-projet) |  |
| 3.6 | Nombre de communiqués de presse diffusés |  |
| 3.7 | Nombre d'articles/parutions dans la presse et d'autres médias |  |
| 3.8 | Nombre estimé de personnes touchées par les articles de presse et des médias |  |
| 3.9 | Nombre estimé de participants dans les évènements |  |

Veuillez justifier l'information fournie ci-dessus, et décrire les résultats et impacts de la stratégie de dissémination de votre Sous-projet. (maximum 2000 caractères)

Le site web www.gladys-littoral accueille désormais une présentation sommaire du projet NAUSICAA. Ce site a également été doté d'un moteur de base de données, et d'une ébauche d'outil de représentation cartographique de données, qui accueillera en fin de phase A les premieres données acquises dans le cadre de NAUSICAA.

4. Autres indicateurs définis par le Sous-projet.

(maximum 190 caractères)

| No de bibliothèques consultées … | 7 |
| --- | --- |
| No de bases de données consultées ……… | 8 |
| No de rejoints avec la recherche bibliographique …… |  |
| No de sources bibliographiques consultées ………………… | 78 |
| No de ……………………….. |  |
| No de ……………………….. |  |
| No de ……………………….. |  |
| No de ……………………….. |  |
| No de ……………………….. |  |
| No de ……………………….. |  |

Information additionnelle concernant les indicateurs précédants. (maximum 2000 characters)

Plusieurs papiers sur les CSI et la modélisation morphodynamique ont été réunis, essentiellement à partir des bases de données Elsevier (Journal of Coastal Engineering), ASCE (Journal of Waterways), World Scientific, Cambridge University Press (Journal of Fluid Mechanics). De la même manière, des papiers sur la morphodynamique et l'hydrodynamique notamment sur des sites Languedocien ont été réunis à partir des bases Elsevier, Currents, INISTS, dans les journaux publiant traditionnellement les travaux d'ingénierie littorale. Les bases suivantes plus spécifiques ont été également consultées: Library of the Animal and Human Biology Department Library of the Amministrazione Provinciale of Latina Library of ICRAM (Istituto Centrale per la Ricerca Scientifica Applicata al Mare) Library of CNR (National Council of Research)

III Rapport financier

Ces tableaux sont utilisés pour fournir des détails sur les dépenses éligibles payées et certifiées dans la période couverte par le présent rapport. La seule devise à utiliser pour ce document est l'euro.

0. Dépenses éligibles totales par ligne budgétaire

| Spécification de la ligne budgétaire | Budget total (1) | Chiffres précédents (2) | Chiffres actuels (3) | Cumulés (4) | % (5) | Reliquat budgétaire (6) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Frais de personnel | € 319.560,00 | - | 5582,04 | 5582,04 | 1,75% | Eu 313977,96 |
| 2. Frais administratifs | € 19.500,00 | - | 0 | 0 | 0 | € 19.500,00 |
| 3. Expertise externe | € 118.400,00 | - | 0 | 0 | 0 | € 118.400,00 |
| 4. Déplacements et hébergement | € 41.550,00 | - | 0 | 0 | 0 | € 41.550,00 |
| 5. Réunions et evènements | € 3.500,00 | - | 0 | 0 | 0 | € 3.500,00 |
| 6. Frais promotionnels | € 7.500,00 | - | 0 | 0 | 0 | € 7.500,00 |
| 7. Autres | € 44.360,00 | - | 0 | 0 | 0 | € 44.360,00 |
| 8. Investissements | € 50.250,00 | - | 0 | 0 | 0 | € 50.250,00 |
| 9. Charges de préparation | € 4.000,00 | - | 4091 | 4091 | 102,3 % | -91,00 Eu |
| TOTAL | € 608.620,00 | - | 9673,04 | 9673,04 | 1,59% | 598946,96 Eu |

(4) Ajouter les chiffres des colomnes (2) + (3)

(5) Diviser les chiffres des colomnes (4) / (1) x 100 (pourcentage)

(6) Soustraire les chiffres des colomnes (1) – (4)

1. Spécification de la ligne budgétaire n. 3 « Expertise externe »

AUCUNE DEPENSE DE CE TYPE

2. Spécification de la ligne budgétaire n. 7 « Autres »

AUCUNE DEPENSE DE CE TYPE

3. Spécification de la ligne budgétaire n. 8 « Investissements »

AUCUNE DEPENSE DE CE TYPE

1. Dépenses éligibles totales par ligne budgétaire

Partenaire n. 1 (CHEF DE FILE)

| Spécification de la ligne budgétaire | Budget total (1) | Chiffres précédents (2) | Chiffres actuels (3) | Cumulés (4) | % (5) | Reliquat budgétaire (6) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Frais de personnel | 240000 | € 0,00 | € 0 | € 0 | 0 | 240000 |
| 2. Frais administratifs | 2500 | € 0,00 | € 0 | € 0 | 0 | 2500 |
| 3. Expertise externe | 11550 | € 0,00 | € 0 | € 0 | 0 | 11550 |
| 4. Déplacements et hébergement | 0 | € 0,00 | € 0 | € 0 | 0 | 0 |
| 5. Réunions et evènements | 0 | € 0,00 | € 0 | € 0 | 0 | 0 |
| 6. Frais promotionnels | 0 | € 0,00 | € 0 | € 0 | 0 | 0 |
| 7. Autres | 0 | € 0,00 | € 0 | € 0 | 0 | 0 |
| 8. Investissements | 30000 | € 0,00 | € 0 | € 0 | 0 | 30000 |
| 9. Charges de préparation | 0 | € 0,00 | € 0 | € 0 | 0 | 0 |
| TOTAL | 284050 | € 0,00 | € 0 | € 0 | 0 | 284050 |

INFORMATION IMPORTANTE: La convention SMNLR / Géosciences n'ayant pas encore été signée, le laboratoire n'a pu engager aucun frais dans le cadre de ce projet. Les dépenses de personnels, réelles sur la période avril-juin 2006, seront comptabilisées dans le prochain rapport d'avancement (période juillet-décembre 2006).

(4) Ajouter les chiffres des colomnes (2) + (3)

(5) Diviser les chiffres des colomnes (4) / (1) x 100 (pourcentage)

(6) Soustraire les chiffres des colomnes (1) – (4)

1. Spécification de la ligne budgétaire n. 3 « Expertise externe »

AUCUNE DEPENSE DE CE TYPE

2. Spécification de la ligne budgétaire n. 7 « Autres »

AUCUNE DEPENSE DE CE TYPE

3. Spécification de la ligne budgétaire n. 8 « Investissements »

AUCUNE DEPENSE DE CE TYPE

2. Dépenses éligibles totales par ligne budgétaire

Partenaire n. 2

| Spécification de la ligne budgétaire | Budget total (1) | Chiffres précédents (2) | Chiffres actuels (3) | Cumulés (4) | % (5) | Reliquat budgétaire (6) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Frais de personnel | € 18000,00 | € 0,00 | € 3082,20 | € 3082,20 | 17.12 | 14917.80 |
| 2. Frais administratifs | € 0 | € 0,00 | € 0 | € 0 |  |  |
| 3. Expertise externe | € 20000,00 | € 0,00 | € 0 | € 0 |  | € 20000,00 |
| 4. Déplacements et hébergement | € 3000,00 | € 0,00 | € 0 | € 0 |  | € 3000,00 |
| 5. Réunions et evènements | € 0 | € 0,00 | € 0 | € 0 |  |  |
| 6. Frais promotionnels | € 0 | € 0,00 | € 0 | € 0 |  |  |
| 7. Autres | € 0 | € 0,00 | € 0 | € 0 |  |  |
| 8. Investissements | € 0 | € 0,00 | € 0 | € 0 |  |  |
| 9. Charges de préparation | € 0 | € 0,00 | € 0 | € 0 |  |  |
| TOTAL | € 41000,00 | € 0,00 | € 3082,20 | € 3082,20 | 7.52 | 39917.80 |

(4) Ajouter les chiffres des colomnes (2) + (3)

(5) Diviser les chiffres des colomnes (4) / (1) x 100 (pourcentage)

(6) Soustraire les chiffres des colomnes (1) – (4)

1. Spécification de la ligne budgétaire n. 3 « Expertise externe »

AUCUNE DEPENSE DE CE TYPE

2. Spécification de la ligne budgétaire n. 7 « Autres »

AUCUNE DEPENSE DE CE TYPE

3. Spécification de la ligne budgétaire n. 8 « Investissements »

AUCUNE DEPENSE DE CE TYPE

3. Dépenses éligibles totales par ligne budgétaire

Partenaire n. 3

| Spécification de la ligne budgétaire | Budget total (1) | Chiffres précédents (2) | Chiffres actuels (3) | Cumulés (4) | % (5) | Reliquat budgétaire (6) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Frais de personnel | € 9,000 | € 0,00 | € 0,00 | € 0,00 | 0,00 | € 9,000 |
| 2. Frais administratifs | € 8,000 | € 0,00 | € 0,00 | € 0,00 | 0,00 | € 8,000 |
| 3. Expertise externe | € 34,000 | € 0,00 | € 0,00 | € 0,00 | 0,00 | € 34,000 |
| 4. Déplacements et hébergement | € 5,500 | € 0,00 | € 0,00 | € 0,00 | 0,00 | € 5,500 |
| 5. Réunions et evènements | € 1,500 | € 0,00 | € 0,00 | € 0,00 | 0,00 | € 1,500 |
| 6. Frais promotionnels | € 4,360 | € 0,00 | € 0,00 | € 0,00 | 0,00 | € 4,360 |
| 7. Autres | € 0,00 | € 0,00 | € 0,00 | € 0,00 | 0,00 | € 0,00 |
| 8. Investissements | € 10,000 | € 0,00 | € 0,00 | € 0,00 | 0,00 | € 10,000 |
| 9. Charges de préparation | € 3,000 | € 0,00 | € 3,091 | € 3,091 | 103,0 | € -91,00 |
| TOTAL | € 75,360 | € 0,00 | € 3,091 | € 3,091 | 4,10 | € 72,269 |

(4) Ajouter les chiffres des colomnes (2) + (3)

(5) Diviser les chiffres des colomnes (4) / (1) x 100 (pourcentage)

(6) Soustraire les chiffres des colomnes (1) – (4)

1. Spécification de la ligne budgétaire n. 3 « Expertise externe »

AUCUNE DEPENSE DE CE TYPE

2. Spécification de la ligne budgétaire n. 7 « Autres »

AUCUNE DEPENSE DE CE TYPE

3. Spécification de la ligne budgétaire n. 8 « Investissements »

AUCUNE DEPENSE DE CE TYPE

4. Dépenses éligibles totales par ligne budgétaire

Partenaire n. 4

| Spécification de la ligne budgétaire | Budget total (1) | Chiffres précédents (2) | Chiffres actuels (3) | Cumulés (4) | % (5) | Reliquat budgétaire (6) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Frais de personnel | € 4.960,00 | € 0,00 | 1670,77 | € 1.670,77 | 33,68 | € 3.289,23 |
| 2. Frais administratifs | € 7.000,00 | € 0,00 | € 0,00 | € 0,00 |  | € 7.000,00 |
| 3. Expertise externe | € 0,00 | € 0,00 | € 0,00 | € 0,00 |  | € 0,00 |
| 4. Déplacements et hébergement | € 2.000,00 | € 0,00 | € 0,00 | € 0,00 |  | € 2.000,00 |
| 5. Réunions et evènements | € 0,00 | € 0,00 | € 0,00 | € 0,00 |  | € 0,00 |
| 6. Frais promotionnels | € 0,00 | € 0,00 | € 0,00 | € 0,00 |  | € 0,00 |
| 7. Autres | € 40.000,00 | € 0,00 | € 0,00 | € 0,00 |  | € 40.000,00 |
| 8. Investissements | € 11.250,00 | € 0,00 | € 0,00 | € 0,00 |  | € 11.250,00 |
| 9. Charges de préparation | € 1.000,00 | € 0,00 | € 1.000,00 | € 1.000,00 | 100,00 | € 0,00 |
| TOTAL | € 66.210,00 | € 0,00 | € 2.670,77 | € 2.670,77 |  | € 63.539,23 |

(4) Ajouter les chiffres des colomnes (2) + (3)

(5) Diviser les chiffres des colomnes (4) / (1) x 100 (pourcentage)

(6) Soustraire les chiffres des colomnes (1) – (4)

1. Spécification de la ligne budgétaire n. 3 « Expertise externe »

AUCUNE DEPENSE DE CE TYPE

2. Spécification de la ligne budgétaire n. 7 « Autres »

AUCUNE DEPENSE DE CE TYPE

3. Spécification de la ligne budgétaire n. 8 « Investissements »

AUCUNE DEPENSE DE CE TYPE

5. Dépenses éligibles totales par ligne budgétaire

Partenaire n. 5

| Spécification de la ligne budgétaire | Budget total (1) | Chiffres précédents (2) | Chiffres actuels (3) | Cumulés (4) | % (5) | Reliquat budgétaire (6) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Frais de personnel | 47,600 | € 0,00 | 2.499,84 | 2.499,84 | 5,25 | 45.100,16 |
| 2. Frais administratifs | 2000 | € 0,00 | € 0,00 | € 0,00 | € 0,00 | 2000 |
| 3. Expertise externe | 67400 | € 0,00 | € 0,00 | € 0,00 | € 0,00 | 67400 |
| 4. Déplacements et hébergement | 19500 | € 0,00 | € 0,00 | € 0,00 | € 0,00 | 19500 |
| 5. Réunions et evènements | 2000 | € 0,00 | € 0,00 | € 0,00 | € 0,00 | 2000 |
| 6. Frais promotionnels | 3500 | € 0,00 | € 0,00 | € 0,00 | € 0,00 | 3500 |
| 7. Autres | 0 | € 0,00 | € 0,00 | € 0,00 | € 0,00 | 0 |
| 8. Investissements | 0 | € 0,00 | € 0,00 | € 0,00 | € 0,00 | 0 |
| 9. Charges de préparation | 0 | € 0,00 | € 0,00 | € 0,00 | € 0,00 | 0 |
| TOTAL | 142000 |  | 2.499,84 | 2.499,84 | 1,76 | 139500,16 |

(4) Ajouter les chiffres des colomnes (2) + (3)

(5) Diviser les chiffres des colomnes (4) / (1) x 100 (pourcentage)

(6) Soustraire les chiffres des colomnes (1) – (4)

1. Spécification de la ligne budgétaire n. 3 « Expertise externe »

AUCUNE DEPENSE DE CE TYPE

2. Spécification de la ligne budgétaire n. 7 « Autres »

AUCUNE DEPENSE DE CE TYPE

3. Spécification de la ligne budgétaire n. 8 « Investissements »

AUCUNE DEPENSE DE CE TYPE

IV Calendrier des activités du Sous Projet

Ces tableaux sont utilisés pour fournir des détails sur les activités développées dans la période couverte par le présent rapport. Les données sous décrites doivent se référer à celles indiquées dans l’Annexe 3 du « Dossier de Candidature » (Description détaillée des Phases de Sous-projet) !!

RAPPORT D'ACTIVITE POUR LA PERIODE Jan-Juin 2006

Rapport d'avancement GEOSCIENCES-MONTPELLIER (PARTENAIRE 1)

Le partenaire GEOSCIENCES a engagé l'ensemble des travaux qui sont prévus dans le cadre de la phase A:

- une synthèse des données hydrodynamiques existantes sur le domaine étudié, et définira sur cette base des conditions hydrodynamiques typiques qui seront utilisées pour la réalisation de l'Atlas hydrodynamique. Cette synthèse est actuellement réalisée à hauteur de 60%; la houle et les courants ont été traités, les vents sont en cours de traitement. Des données brutes issues de plusieurs bureaux d'études sont actuellement en cours de traitement et permettront d'avoir à la fois courant et houle à l'entrée d'un des 3 domaines pré-littoraux retenus dans le cadre du projet.

- n ensemble de campagnes de mesure topobathymétrique. Le matériel a été acquis et le protocole d'acquisition est choisi. Plusieurs tests ont été effectués, mais les campagnes topobathymétriques elles-memes sont reportées en septembre car il manque un des appareils normalement acheté dans le cadre de ce projet qui n'a pas pu être acquis vu l'absence de financement actuellement;

- une base de données de l'ensemble des MNT topobathymétriques des sites étudiés sur la zone, ainsi qu'une description morphodynamique de ces sites d'étude; Cette synthèse est réalisée à hauteur de 30% actuellement. Elle sera finalisée en septembre.

- une synthèse bibliographique sur les outils numériques utilisés dans le cadre du projet; Cette synthèse est réalisée à hauteur de 50%;

- l'achat de l'équipement envisagé dans le cadre du projet et le test de cet équipement n'ont pour l'instant pas pu être effectués car les financements NAUSICAA n'ont pas été touchés. Cette partie de la phase A sera réalisée en septembre.

Sur le plan strictement scientifique, les travaux engagés dans le cadre du projet NAUSICAA, notamment sur le site de l'Espiguette et celui de Sète ont conduit aux résultats suivants, en cours de publication dans des revues internationales:

Isèbe, D., Azerad, P., Mohammadi, B., Ivorra, B. and Bouchette, F. Optimal shape design of coastal structures minimizing water waves impact. Submitted to Ocean Modelling.

Leredde, Y., Denamiel, C., Bouchette, F., Lauer-Leredde, C. and Marsaleix, P.  Hydrodynamics in the gulf of Aigues-Mortes, NW Mediterranean Sea: in situ and modelling data. Submitted to Continental Shelf Research

Isèbe, D., Bouchette, F., Azerad, P., Mohammadi, B., Certain, R. and Balouin, Y. An introduction to the design of beach defence structures by numerical shape optimization. In prep. For Coastal Engineering.

Isèbe, D., Azerad, P., Bouchette, F. and Mohammadi, B. Global recursive multi-layer optimization of geotextile tubes for beach defence. In prep for J. Appl. Mathematics.

Rapport d'avancement UNIBO-DISTART (PARTENAIRE 2)

Un étude bibliographique approfondie sur les CSI et sur la modélisation morphodynamique a été menée, comme prévu dans le cadre de la phase A.

Sur les sites d'étude, l'activité de recherche a porté sur la vérification des fonctionnalités des structures de défence.

Pour le lido di Dante, une simulation morphodynamique d'une durée de 1,5 an a été menée avec MIKE 21 CAMS (produit développé par DHI Water & Environment). La simulation couvre la période entre deux levés multi-faisceaux de la zone protégée, dans le but d'utiliser une bathymétrie réaliste au début de la simulation et une autre tout aussi précise à la fin. Cette démarche permet de comparer les résultats numériques avec les résultats de la mesure in-situ.

Toutes les autres données utilisées comme forçage du modèle (marée, vagues, caractéristiques du sédiment) sont obtenues à partir de mesures sur zone. De plus, le code est calibré en utilisant des données de houle et courants obtenus par campagne sur le site. Le modèle numérique MIKE 21 CAMS reproduit assez bien les processus qui entrainent l'érosion and les tendances érosion / dépot locales. La modélisation numérique peut donc être appliquée pour améliorer d'un point de vue morphologique, la forme de structures de protection du littoral ou pour optimiser les structures existantes. De plus, la prédiction de l'érosion peut aider à organiser les travaux de maintenance. Un test de sensibilité des résultats à quelques paramètres de modélisation a été mené sur une simulation courte (1 mois), et a montré que tenir compter de la pente moyenne dans les modélisations du transport sédimentaire avait beaucoup plus d'effet sur l'évolution de la bathymétrie que l'utilisation d'une carte des fonds sédimentaires complexe, ou que la prise en compte de la diffraction de la houle. Les résultats sont en cours de publication dans une conférence nationale et dans une revue internationale.

Pour le site de Igea Marina, des campagnes multi-faisceaux associées à des prélèvements sédimentaires sur la zone ont été réalisés. Les suivis ont été utilisés pour préparer les cartes bathymétriques et les cartes des fonds sédimentaires nécessaire pour l'utilisation de MIKE21. On a réalisé une comparaison de l'évolution du fond marin avant et apres l'endommagement du groin de décembre 2003 ainsi qu'une analyse de l'endommagement.

Publications:

Zanuttigh, B., 2006.  Numerical modelling of the morphological response induced by low-crested structures in Lido di Dante, Italy,  Coastal Engineering, Elsevier, under revision.

Zanuttigh, B., 2006.  Modellazione morfodinamica dell’evoluzione del fondale indotta da scogliere a cresta bassa, to be presented at XXX Convegno Nazionale di Idraulica e Costruzioni Idrauliche, Rome, 11-16 September 2006.

Rapport d'avancement FRI-NAGREF (PARTENAIRE 3)

Les activités qui étaient prévues:

- travaux préparatoires

- participation aux meetings de Rome et Montpellier

- contrat avec les entreprises extérieures

- maj de l'ADCP pour la mesure de houle

- préparation du déploiement du système de suivi des vagues et des courants

Rapport d'avancement  ARPA-SIM (PARTENAIRE 4)

ARPA-SIM a mené l'étude préparatoire pour définir les caractéristiques des instruments à installer sur la station océanographique. Le partenaire a participé aux réunions / workshop organisé à Montpellier.

Rapport d'avancement LA SAPIENZA (PARTENAIRE 5)

Les activités qui étaient prévues:

Activités de préparation du projet et mise en place du partenariat

Recherche bibliographique sur l'état de l'art pour les méthodes de suivi et sur les données existantes

Géoréférencement de la ligne de côte actuelle

Analyse historique de la distribution des zones de Posidonia Oceanica le long de la côte étudiée

Travaux préliminaires sur le terrain

Sélection d'un site de référence où l'érosion littorale est négligeable

Recherche d'un partenaire pour l'étude numérique du climat marin

Les activités qui sont terminées:

Réunion et workshop de préparation à Rome

Rencontres régionales

Rapport de conclusion de la phase avec la synthèse bibliographique (placée ci-après pour information, dans sa version anglaise pour l'instant).

Etat actuel du rapport de phase A pour le partenaire 5:

The study aims to evaluate the interactions between marine waves and currents, coastline and Posidonia oceanica beds. In this way the role of the seabeds (and in particular of its upper limit) on wave motion damping, and the resulting reduction of the coastline erosion in sandy beaches, will be highlighted. At the same time, the approach will highlight the effects of coastal erosion and marine currents on the Posidonia oceanica beds in front of beaches under erosion.

An area located along the coast of Lazio, where the beach is currently under erosion and the Posidonia oceanica bed is in strong regression, has been chosen as case-study. The study is located along the Lazio coast, central Tyrrhenian Sea, between Cape Circeo, Terracina, and Sperlonga, an area corresponding to a coastline 30 km long between latitude 41°10’N and 41°18’N and longitude 013°05’E and 013°25’E. A control site has been located in the island of Ponza, 18 miles offshore (central point: 40°54.330N – 012°57.795E).

In the phase A of the study the following works have been carried out:

- Bibliographic researches

- Historical analysis of Posidonia oceanica bed distribution along the study area: gathering of previously issued maps, standardization and geo-referencing on the actual coast line

- search of a partner for the marine meteo-climate and numerical modelling study

The current distribution of Posidonia oceanica in the study area was compared with the three available historical maps covering the last fifty years: Fusco, 1961 (1959 survey), Ardizzone & Migliuolo, 1982 (1980 survey), Diviacco et al., 2001 (1990 survey). The first one is a map from the Italian Merchant Navy made by means of discrete data from ecosounder and dredge observations. The original scale of the map is 1:100.000. The second map has been made starting from the first map, and carried out with an accurate scuba diving survey. The third map has been carried out in the within of a survey on the Posidonia oceanica beds along the latium coasts. The survey was carried out by Side Scan Sonar, Remote Operate Vehicle, scuba diving and DGPS positioning; the original scale of the map is 1:10.000. The current distribution come from a survey carried out from Regione Lazio and University of Rome during the 2005.

ArcGIS 9.0 and ArcView 3.2 (ESRI) software were used to homogenize and to overlay the different maps. Once the total Posidonia coverage was obtained for the four different periods (1959, 1980, 1990 and the present, 2005), the percent decrease of area occupied over time was estimated.

The present coverage of Posidonia beds has changed radically compared to the other reference periods. In fact, an estimate of 2899 ha of Posidonia and 1800 ha of dead matte was calculated for the 2005 survey. Three different conditions can be described. The first (the western one) is that of the Posidonia beds lying off Cape Circeo which was the least modified over the years, probably because it is located offshore with respect to the others and therefore it is less influenced by continental inputs, but also because of the presence of hard bottoms, that prevent damage due to illegal coastal trawling. The second (the central one) is the area between Cape Circeo and Terracina which displays the most consistent regression. This coast has suffered from important urban change that influenced both water quality and sediment type. The last (the eastern one), from Terracina to Sperlonga, showed a medium regressive status, mainly characterized by the decreasing of the lower limit of the Posidonia.

For these three sub-areas, the trend in the reduction of Posidonia coverage and the modification of the lower limit were estimated and different conditions were found. In 1959, the lower limit of the Posidonia bed was ca 35 m in the entire study area (Fusco, 1961), but it had markedly changed twenty years later (Ardizzone & Migliuolo, 1982) with a mean value of ca 22-24 m in the most regressed central area and 25 m east of Terracina. In the 1990 survey, the lower limit showed different conditions: almost the same depth (ca 30-35 m) off Cape Circeo, 20-22 m in the central part of the area, and 24-25 m east of Terracina (Diviacco et al., 2001). In the 2005 survey, the Circeo area is once again the one least modified, while in the central area the lower limit decreased more and more, reaching a depth of 18-20 m. In the eastern area the present limit is 23-25 m.

The upper limit changed less than the lower, going from the 14 m of 1959 to the 17-18 m in the present study without any great diversification in the different parts of the area. The only important exception is that of the area off the harbour of Circeo. This important coastal construction realized in the 1960s markedly modified the Posidonia bed, creating a big hole in its distribution.

From the first estimate of Posidonia coverage of 7290 ha in 1959. the total area in 1980 had become 5054 ha, and  3581 ha in 1990 down to the present value of 2899 ha. At the same time, no important increase of the dead matte has been observed.

The very heterogeneous status of the Posidonia beds observed in the 30-km study area stresses the need for large-scale studies to understand the complex level of modification, which is particularly important in cases of regression. The rapid regression observed here can be summarized in a lowering of the bottom coverage by ca 60% since 1959, of which 19% has occurred since the last survey dating back to 1990. The total loss of Posidonia beds amounted to 4391 ha in a matter of around fifty years.

The validation of old maps is a main test for their usefulness (Leriche et al., 2004). The 1990 and the present maps can be considered fully reliable, in our case the latter being implemented by SSS full coverage sonograms, validated by video camera and located by DGPS. The other old maps deriving from the interpolation of discrete data, are important reliable for the upper and lower limits of tidily distributed Posidonia. Bathymetric tuning is presumably a good method of control for sea bottoms with a regular coverage, such as the present signs (dead matte). In this condition the amount of Posidonia coverage in hectares, in the case of the older maps, is not so far from the current data.

This current critical condition is not the result of catastrophic pollution but is certainly due to the anthropogenic modifications very common in almost every Mediterranean coastal zone (Boudouresque et al., 2006). Rapid growth of the human settlements, building of new harbours and breakwaters, input of nutrient coming from the intensive agriculture of the area, and the illegal trawl fishing still being carried on (Ardizzone et al., 2000), are without any doubt joint causes of the observed regressions.

Evidence of the connection between coastal modification and regression of Posidonia can be found also when comparing the described Posidonia to the status of the Posidonia meadows in the Pontine Islands, just off the study area. None of the above mentioned impact factors is present in those islands and the Posidonia coverage of the sea bottom is stable, and certainly has been so in the last 15 years (Ardizzone 1991, unpublished observations 2005), and without any sign of modification such as the presence of dead matte.

For the next phase of the study (marine meteo-climate and numerical modelling techniques) a partner has been chosen. It’s the “Istituto di Scienze Marine – Marine Science Institute” of the National Research Council of Venice.

Extrait des Références recensées à ce stade du projet

Ardizzone G.D., Migliuolo A. (1982). Modificazioni di una prateria di Posidonia oceanica (L.) Delile del Medio Tirreno sottoposta ad attività di pesca a strascico. Naturalista Siciliano, S. IV, VI (Suppl.3), 509-15.

Ardizzone G.D., Pelusi P. (1984). Yield and damage evaluation of bottom trawling on Posidonia meadows. International Workshop on Posidonia oceanica beds. Boudouresque C.F., Jeudy de Grissac A. Oliver J. eds. GIS Posidonie Publ., 1, 63-72.

Ardizzone G.D. (1991). Cartografia bentonica con sistemi video controllati a distanza. Oebalia, suppl., XVII, 421-452.

Ardizzone G.D., Tucci P., Somaschini A., Belluscio A. (2000). Is bottom trawling responsible for the regression of Posidonia oceanica meadows in the Mediterranean Sea? In: M.J. Kaiser and S.J. de Groot (Eds.), Effects of Fishing on non-target species and Habitats. Blackwell Science, 37-46.

Badalamenti F., Di Carlo G., D’Anna G., Pristina M., Toccaceli M. (2006). Effects of dredging activities on population dynamics of Posidonia oceanica (L.) Delile in the Mediterranean sea: the case study of Capo Feto (SW Sicily, Italy). Hydrobiologia, 555, 253-261.

Ballesta L., Pasqualini V., Pergent G., Pergent-Martini C. (2000). Distribution and dynamics of Posidonia oceanica beds along the Albères coastline. Académie de Sciences / Editions scientifiques et médicales, Life Sciences, 323, 407-414.

Balestri E., Cinelli F., Lardicci C. (2003). Spatial variation in Posidonia oceanica structural, morphological and dynamic features in a northwestern Mediterranean coastal area: a multi-scale analysis. Marine Ecology Progress Series, 250, 51-60.

Balestri E., Benedetti Cecchi L., Lardicci C. (2004). Variability in patterns of growth and morphology of Posidonia oceanica exposed to urban and industrial wastes: contrasts with two reference locations. Journal of Experimental Biology and Ecology, 308, 1-21.

Bianchi C.N., Ardizzone G.D., Belluscio A., Colantoni P., Diviacco G., Morri C., Tunesi L. (2003). La cartografia del benthos. In: Manuale di metodologie di campionamento e studio del benthos marino mediterraneo. Gambi M.C., Dappiano M (eds.). Biologia Marina Mediterranea, 10 (suppl.), 367-394.

Borum J., Duarte C.M., Krause-Jensen D., Greve T.M. (2004). European seagrasses: an introduction to monitoring and management. EU Project Monitoring and Managing of European Seagrasses (M&MS). EVK3-CT-2000-00044: 95 pp.

Bourcier  M. (1989). Régression des herbiers a Posidonia oceanica (L.) Delile a l’Est de Marseille, sous l’action conjuguée des activities humaines et des modifications climatiques. In: Bouderesque C.F., Meinesz A., Fresi E., Gravez V. (Eds.), International Workshop on Posidonia oceanica beds 2. GIS Posidonie Publ., France, 287-292.

Boudouresque C.F. (2004). Marine biodiversity in the Mediterranean: status of species, populations and communities. Scientific Report of Port-Cros national Park, 20, 97-146.

Boudouresque C.F., Bernard G., Bonhomme P., Charbonnel E., Diviacco G., Meinesz A., Pergent G., Pergent-Martini C., Ruitton S., Tunesi L. (2006). Preservation et conservation des herbiers a Posidonia oceanica. RAMOGE Pub., 1-202.

Cinelli F., Pardi G., Papi I., Benedetti Cecchi L. (1995). Mappatura delle praterie di Posidonia oceanica (L.) Delile intorno alle isole minori dell’Arcipelago Toscano. Atti Società Toscana Scienze Naturali, 102, 93-110.

Colantoni P., Gallignani P., Fresi E., Cinelli F. (1982). Patterns of Posidonia oceanica (L.) Delile beds around the island of Ischia (Gulf of Naples) and adjacent waters. Marine Ecology Pubblicazione Stazione Zoologica di Napoli I, 3 (1), 53-74.

De Falco G., Murru E., Baroli M., Piergallini G., Cangemi G. (2000). Photo aerial image processing and sediment analysis as indicators of environmental impact on Posidonia oceanica in the Mediterranean. Biologia Marina Mediterranea, 7 (2), 349-352.

Delgado O., Grau A., Pou S., Riera F., Massuti C., Zabala M., Ballesteros E. (1997). Seagrass regression caused by fish cultures in Fornells Bay (Menorca, Western Mediterranean). Oceanologica Acta, 20, 557-563.

Delgado O., Ruiz J.M., Pérez M., Romero J., Ballesteros E. (1999). Effects of fish farming on seagrass (Posidonia oceanica) in a Mediterranean bay: seagrass decline after organic loading cessation. Oceanologica Acta, 22 (1), 109-117.

Diviacco G., Spada E., Virno Lamberti C. (2001). Le Fanerogame marine del Lazio. Descrizione e cartografia delle praterie di Posidonia oceanica e dei prati di Cymodocea nodosa”. Quaderno ICRAM, 113 pp.

Duarte C.M. (2002). The future of seagrass meadows. Environmental Conservation, 29, 192-206.

Falconetti C., Meinesz A. (1989). Charting the seaward limit of Posidonia oceanica meadows and of circalittoral biocoenoses along the coast of Monaco. Oceanologica Acta, 12 (4), 443-447.

Francour P., Ganteaume A., Poulain M. (1999). Effects of boat anchoring in Posidonia oceanica seagrass beds in the Port-Cros national Park (north-western Mediterranean Sea). Aquatic Conservation: Marine and Freshwater Ecosystems, 9, 391-400.

Fusco N. (1961). Carta da Pesca n. 3. Da Capo Circeo a Capo Miseno. Ministero Marina Mercantile. Direzione Generale Pesca Marittima.

Garcia-Charton J.A., Bayle J.T., Sànchez-Lizaso J.L., Chiesa P., Llauradò C., Pérez C., Djian H. (1993). Respusta de la pradera de Posidonia oceanica y su ictiofauna asociada al anclaje de embarcaciones en el parque Nacional de Port Cros, Francia. Publication Especial del Instituto Espanol de Oceanografia, 11, 423-430.

Guidetti P., Fabiano M. (2000). The use of lepidochronology to assess the impact of terrigenous discharges on the primary leaf production of the Mediterranean seagrass Posidonia oceanica. Marine Pollution Bulletin, 40, 449-453.

Leriche A., Boudouresque C.F., Bernard G., Bonhomme P., Denis J. (2004). A one-century suite of seagrass bed maps: can we trust ancient maps? Estuarine, Coastal and Shelf Science, 59, 353-362.

Leriche A., Pasqualini V., Boudouresque C.F., Bernard G., Bonhomme P., Clabaut P., Denis J. (2006). Spatial, temporal and structural variations of a Posidonia oceanica seagrass meadow facing human activities. Aquatic Botany, 84, 287-293.

Marbà N., Duarte C.N., Cebrian J., Enriquez S., Gallegos E., Olesen B., Sand-Jensen K. (1996). Growth and population dynamics of Posidonia oceanica on the Spanish Mediterranean coast: elucidating seagrass decline. Marine Ecology Progress Series, 137, 203-213.

Marbà N., Duarte C.M. (1997). Interannual changes in seagrass (Posidonia oceanica) growth and environmental changes in the Mediterranean littoral zone. Limnology and Oceanography, 42, 800-810.

Meinesz A., Lefèvre J.R., Astier J.M. (1991). Impact of coastal development on the infralittoral zone along the southern Mediterranean shore of continental France. Marine Pollution Bulletin, 23, 343-347.

Meinesz A., et al. (2001). The introduced green alga Caulerpa taxifolia continues to spread in the Mediterranean. Biological Invasion, 3, 201-210

Montefalcone M., Albertelli G., Bianchi C.N., Mariani M., Morri C. (2006). A new synthetic index and a protocol for monitorign the status of Posidonia oceanica meadows: a case study at Sanremo (Ligurian Sea, NW Mediterranean). Aquatic Conservation: Marine & Freshwater Ecosystems, 16, 29-42.

Pasqualini V., Pergent Martini C., Clabaut P., Pergent G (1998). Mapping of Posidonia oceanica using aerial photographs and side scan sonar: application off the Island of Corsica (France). Estuarine, Coastal and Shelf Science, 47, 359-367.

Pasqualini V., Pergent-Martini C., Pergent G. (1999). Environmental impact identification along the Corsican coast (Mediterranean Sea) using image processing. Aquatic Botany, 65, 311-320.

Piazzi L., Acunto S., Cinelli F. (2000). Mapping of Posidonia oceanica beds around Elba Island (western Mediterranean) with integration of direct and indirect methods. Oceanologica Acta, 23 (3), 339-346.

Pérès J.M., Picard J. (1972). Causes de la raréfaction et de la disparition des herbiers de Posidonia oceanica sur les cotes francaises de la Méditerranée. Aquatic Botany, 1, 133-139.

Pergent-Martini C., Pergent G (1995). Impact of a sewage treatment plant on the Posidonia oceanica meadow: assessmnent criteria. Proceedings of the Second International Conference on the Mediterranean Coastal Environment MEDCOAST ’95, 1389-1399.

Pergent-Martini C., Pergent G. (1996). Spatio-temporal dynamics of Posidonia oceanica beds near a sewage outfall (Mediterranean – France). In: Kuo J., Phillips R.C., Walker D.I., Kirkman H. (eds.) Seagrass Biology: Proceedings of an international workshop. Faculty of Sciences, University of Western Australia: 229-306.

Piazzi L., Acunto S., Cinelli F. (2000). Mapping of Posidonia oceanica beds around Elba island (western Mediterranean with integration of direct and in direct methods. Oceanologica Acta, 23(3), 339-346.

Ruiz J.M., Péres M., Romero J. (2001). Effect of fish farm loadings on seagrass (Posidonia oceanica) distribution, growth and photosynthesis. Marine Pollution Bulletin, 42 (9), 749-760.

Ruiz J.M., Romero J. (2003). Effects of disturbances caused by coastal constructions on spatial structure, growth dynamics and photosynthesis of the seagrass Posidonia oceanica. Marine Pollution Bulletin, 46, 1523-1533.

Sanchez –Lizaso J.L., Guillén J.E., Ramos A. (1990). The regression of Posidonia oceanica meadows in El Campello (Spain). Rapports et Procés-Verbaux des Réunions de la Commission internationale pour l’Exploration scientifique de la Méditerranèe, 32, 7.

Sanchez-Jerez B., Ramon-Esplà A.A. (1996). Detection of environmental impacts by bottom trawling on Posidonia oceanica (L.) Delile meadows: sensitivity of fish and macrobenthic communities. Journal of Aquatic Ecosystem Health, 5, 239-253.

Short F., Wyllie-Echeveria S. (1996). Natural and human induced disturbance of seagrasses. Environmental Conservation, 23 (1), 17-27

References

Anderson, S. M.; Charters, A. C., "A fluid dynamics study of seawater flow through Galadium nudifrons" Limnology and Oceanography 1982 pp. 399-342

Artegiani A., Bregant D., Paschini E., Pinardi N., Raicich F. and Russo A., The Adriatic Sea General Circulation. Part II: Baroclinic Circulation Structure. Journal of Physical Oceanography 27, 97-114 (1997).

Asano, T.; Deguchi, H.; Kobayashi, N., Edge, B.L., Editor, Proceedings of the Twenty-Third Coastal Engineering Conference, Am. Soc. of Civil Eng., New York, (1993)

Athanassoulis, G.A., Stefanakos, Ch. N., Gerostathis, Th. P., Gaillar, P., Ravazzola, P., Kontolios, Ch., Cavaleri, L., Bertotti, L., Sclavo, M., Ramieri, E., Dentone, L., Noel, C., Viala, C., Lefevre, J.-M., 2004. MEDATLAS: wind and wave atlas of the Mediterranean Seas. Western European Union Ed. (Bruxelles), pp. 428.

Blumberg A.F. & Mellor G.L., 1987. A description of a three-dimensional coastal ocean circulation model. In N. Heaps (Ed.) Three-dimensional Coastal Ocean Models, pp. 1-16. American Geophysical Union, Washington, DC.

Bozzano, R.; Siccardi, A.; Schiano, M.E.; Borghini, M.; Castellari, S., "Comparison of ECMWF surface meteorology and buoy observations in the Ligurian Sea" Ann. Geophys. 2004 pp. 317-330

Bretschneider, C. L. Reid, R. O. 1954, Modification of wave height due to bottom friction, percolation, and refraction. Beach Erosion Board, Corps of Engineers, Technical Memorandum, No. 45, 21

Brampton, A. H.; Allen, J. R. L.; Pye, K., Saltmarshes, Morphodynamics, Conservation and Engineering Significance, Cambridge University Press, Cambridge, (1992)

Burchard H. Simulating the wave-enhanced layer under breaking surface waves with two-equation turbulence models. Journal of Physical Oceanography 31, 3133-3145 (2001).

Burchard et al., http://www.gotm.net

Burd, F., "Guide to the Identification of British Saltmarsh Plants" National Rivers Authority 1994 pp. 20

Camfield, F. E., "Wind-wave growth with high friction" Journal of Waterway, Port, Coastal and Ocean Engineering 1983 pp. 115-116

Carollo, F.G.; Ferro, V.; Termini, D., "Flow velocity measurements in vegetated channels" J. Hydraul. Eng. 2002 pp. 664-673

Cavaleri L. and Sclavo M. The calibration of wind and wave model data in the Mediterranean Sea. Coastal Engineering 53, 613-627. (2006)

Cavaleri, L., 2002. ECMWF Progress Report 2002 of the Special Project “Testing and application of a third generation model in the Mediterranean Sea”. http://www.ecmwf.int/about/special_projects/cavaleri_med.seawam3/report_2002.pdf

Cavaleri, L. and Bertotti, L., 2003b. The characteristics of wind and wave fields modelled with different resolutions. Quart. Jour. Royal Meteor. Soc., 129: 1647-1662.

Coops, H; Geilen, N; Verheij, H. J.; Boeters, R.; van der Velde, G., "Interactions between wave, bank erosion and emergent vegetation: an experimental study in a wave tank" Aquatic Botany 1996 pp.187-198

Craig P. and Banner M. Modelling wave-enhanced turbulence in the ocean surface layer. Journal of Physical Oceanography 24, 2546-2559 (1994).

Carniel S., Umgiesser G., Kantha L.H., Monti S. & Sclavo M., 2002. Tracking the drift of a human body in the coastal ocean using Numerical Prediction Models of the oceanic, atmospheric and wave conditions. Science & Justice, 42(3), 143–151.

Carniel S., Sclavo M., Kantha L. and Clayson, 2006. Langmuir cells and mixing in the upper ocean. Il Nuovo Cimento 28C, 33-54.

Carniel S., Kantha L.H & Sclavo M., 2004. The influence of Langmuir cells on the velocity structure in the mixed layer. Annales Hydrographiques, SHOM Ed., 6e série, Vol. 3, n. 772, pp. 8-1/8-5.

Dalrymple, R.A.; Kirby, J.T.; Hwang, P.A., "Wave diffraction due to areas of energy dissipation" J. Waterw. Port Coast. Ocean Eng. 1984 pp. 67-79

Dalrymple, R. A.; Kirby, J. T.; Hwang, P. A., "Wave diffraction due to areas of energy dissipation" Journal of Waterway, Port, Coastal and Ocean Engineering 1984 pp. 67-79

Denny, M. W., Biology and the Mechanics of the Wave-swept Environments, Princeton University Press, Princeton, (1988)

Doyle, J., 2002. Coupled atmosphere-ocean wave simulations under high wind conditions. Monthly Weather Review, 130: 3087-3099.

Dubi, A., 1995. Damping of water waves by submerged vegetation: A case study on Laminaria hyperborea, PhD thesis, University of Trondheim, The Norwegian Institute of Technology, Trondheim, Norway.

Dubi, A.; Torum, A., Edge, B.L., Editor, Proceedings of the Twenty-Fifth Coastal Engineering Conference, Am. Soc. of Civil Eng., New York, (1997)

Dijkema, K. S., "Geography of salt marshes in Europe" Zeitschrift für Geomorphologie N.F. 1987 pp. 489-499

Eckman, J. E.; Duggins, D. O.; Sewell, A. T., "Ecology of understory kelp environments. I. Effects of kelps on flow and particle transport near the bottom" Journal of Experimental Marine Biology and Ecology 1989 pp. 173-187

Elwany, M.H.S.; Flick, R.E., "Relationship between kelp beds and beach width in Southern California" J. Waterw. Port Coast. Ocean Eng. 1996 pp. 34-37

Elwany, M.H.S.; O'Reilly, W.C.; Guza, R.T.; Flick, R.E., "Effects of Southern California kelp beds on waves" J. Waterw. Port Coast. Ocean Eng. 1995 pp. 143-150

Fonseca, M. S.; Cahalan, J. A., "A preliminary evaluation of wave attenuation by four species of seagrass" Estuarine, Coastal and Shelf Science 1992 pp. 565-576

Fonseca, M. S.; Fisher, J. S.; Zeiman, J. C.; Thayer, G. W., "Influence of the seagrass, Zostera marina L., on current flow" Estuarine, Coastal and Shelf Science 1982 pp. 351-364

French, J. R.; Spencer, T., "Dynamics of sedimentation in a tide-dominated backbarrier salt marsh, Norfolk, U.K" Marine Geology 1993 pp. 315-331

Garcia, E.; Duarte, C.M., "Sediment retention by a Mediterranean Posidonia oceanica meadow: the balance between deposition and resuspension" Estuar. Coast. Shelf Sci. 2001 pp. 505-514

Ghisalberti, M.; Nepf, H.M., "Mixing layers and coherent structures in vegetated aquatic flows" J. Geophys. Res. 2002 pp. 1-11

Hodur, R.M., Pullen, J., Cummings, J., Hong, X., Doyle, J.D., Martin P. and Rennick, M.A., 2001. The Coupled Ocean/Atmosphere Mesoscale Prediction System (COAMPS), Oceanography, 15:88-98.

Hofmann E. & Lascara C. Overview of Interdisciplinary Modeling for Marine Ecosystems. In The Sea, edited by Brink, K.H. & Robinson, A.R., vol. 10. John Wiley & Sons, Inc., New York, pp. 507-540 (1998).

Holthuijsen, L.H., Booij, N. and Herbers, T.H.C., 1989: A prediction model for stationary, short crested waves in shallow water with ambient currents, Coastal Engineering, 13:23-54.

Ifuku, M.; Hayashi, H., "Development of eelgrass Zostera marina bed utilizing sand drift control mats" Coast. Eng. J. 1998 pp. 223-239

Janijc, Z.I., 1990. The step mountain coordinate: physical package. Monthly Weather Review, 118:1429-1443.

Janssen, P.A.E.M, Weather and Wave Prediction over the Oceans, ECMWF Newsletter, 67, pp. 3-15, 1994.

Kantha, L.H. & Clayson C.A., 2000. Numerical Models of Oceans and Oceanic Processes. Academic Press, San Diego, 940 pp.

Kantha L.H. & Clayson C.A., 2000: Small Scale Processes in Geophysical Flows. Academic Press, San Diego, 888 pp.

Kantha L.H. A general ecosystem model for applications to primary productivity and carbon cycle studies in the global oceans. Ocean Modelling 6, 285-335 (2004a).

Kantha L.H. The length scale equation in turbulence models. Nonlinear processes in Geophysics 7, 1-12 (2004b).

Kantha L.H. & Carniel S. Comments on "A generic length-scale equation for geophysical turbulence models" by L. Umlauf and H. Burchard. Journal of Marine Research 61, 693-702 (2003).

Kantha L.H. & Clayson C. An improved mixed layer model for geophysical applications. 
Journal of Geophysical Research 99, 25235-25266 (1994).

Kantha L.H. & Clayson C. On the effect of surface gravity waves on mixing in the oceanic mixed layer. Ocean Modelling  6, 101-124 (2004).

Kantha L.H. Comments on “Second-order turbulence closure models for geophysical boundary layers. A review of recent work”. Continental Shelf Research, 26, 819-822 (2006).

Kobayashi, N.; Raichle, A.W.; Asano, T., "Wave attenuation by vegetation" J. Waterw. Port Coast. Ocean Eng. 1993 pp. 30-48

Knutson, P. L.; Brochu, R. A.; Seelig, W. N.; Inskeep, M., "Wave damping in Spartina alterniflora marshes" Wetlands 1982 pp. 87-104

Komen, G.J.; Cavaleri, L.; Donelan, M.; Hasselmann, K.; Hasselmann, S.; Janssen, P.A.E.M., Dynamics and Modelling of Ocean Waves, Cambridge University Press, (1994) , pp. 532.

Kouwen, N.; Unny, T.E., "Flexible roughness in open channels" J. Hydraul. Div., ASCE 1973 pp. 713-728

Large W.G. and Pond, S., 1981.  Open ocean momentum flux measurements in moderate to strong winds.  J. Phys. Oceanogr. 11:324-336.

Larson, M., "Model for decay of random waves in surf zone" J. Waterw. Port Coast. Ocean Eng. 1995 pp. 1-12

Lee C., Askari F., Book, J. Carniel S., Cushman-Roisin B., Dorman C., et al., 2005. Northern Adriatic response to a wintertime Bora wind event. EOS, Transactions, American Geophysical Union,  86(16), pp. 157,163,165.

Leonard, L. A.; Hine, A. C.; Luther, M. E., "Surficial sediment transport and deposition processes in a Juncus-Roemerianus marsh, west-central Florida" Journal of Coastal Research 1995 pp. 322-336

Leonard, L. A.; Hine, A. C.; Luther, M. E.; Stumpf, R. P.; Wright, E. E., "Sediment transport processes in a west-central Florida open marine marsh tidal creek—the role of tides and extra-tropical storms" Estuarine, Coastal and Shelf Science 1995 pp. 225-248

Losada, I.J.; Silva, R.; Losada, M.A., "Interactions of non-breaking directional random waves with submerged breakwaters" Coast. Eng. 1996 pp. 249-266

Lovas, S.M.; Torum, A., "Effect of the kelp Laminaria hyperborea upon sand dune erosion and water particle velocities" Coast. Eng. 2001 pp. 37-63

Martin, P.J., 2000. A description of the Navy Coastal Ocean Model version 1.0, Naval Research Laboratory Report NRL/FR/7322-00-9962, Naval Research Laboratory, Stennis Space Center, MS, USA, pp. 42.

Mase, H.; Kirby, J.T., Edge, B.L., Editor, Proceedings of the Twenty-Third Coastal Engineering Conference, Am. Soc. of Civil Eng., New York, (1993)

Mellor G.L. & Yamada T., 1982. Development of a turbulence closure model for geophysical fluid problems. Rev. Geophys. Space Phys., 20, 851-875.

217-233. DOI: 10.1016/j.marsys.2004.03.006

Mendez, F.J.; Losada, I.J.; Losada, M.A., "Hydrodynamics induced by wind waves in a vegetation field" J. Geophys. Res. 1999 pp. 18383-18396

Mendez, F.J.; Losada, I.J.; Dalrymple, R.A.; Losada, M.A., Edge, B.L., Editor, Proceedings of the Twenty-Sixth Coastal Engineering Conference, Am. Soc. of Civil Eng., Virginia, (1999)

Moller, I.; Spencer, T.; French, J.R., "Wind wave attenuation over saltmarsh surfaces: preliminary results from Norfolk England" J. Coast. Res. 1996 pp. 1009-1016

Moller, I.; Spencer, T.; French, J.R.; Leggett, D.J.; Dixon, M., "Wave transformation over salt marshes: a field and numerical modelling study from North Norfolk England" Estuar. Coast. Shelf Sci. 1999 pp. 411-426

Moeller, I.; Spencer, T.; French, J. R., "Wind wave attenuation over saltmarsh surfaces: preliminary results from Norfolk, England" Journal of Coastal Research 1996 pp. 1009-1016

Mork, M., Waves and Nonlinear Processes in Hydrodynamics, Kluwer Academic Publishing, Oslo, Norway, (1996)

Myers, J. J.; Holm, C. H.; McAllister, R. F., Handbook of Ocean and Underwater Engineering, McGraw-Hill Book Co., New York, (1969)

Pethick, J. S., Allen, J. R. L.; Pye, K, Editors, Saltmarsh geomorphology. In Saltmarshes. Morphodynamics, Conservation and Engineering Significance, Cambridge University Press, Cambridge, (1992)

Pethick, J.; Leggett, D.; Husain, L., Thornes, J. B., Editor, Vegetation and Erosion, John Wiley & Sons, Chichester, (1990)

Price, W. A.; Tomlinson, K. W.; Hunt, J. N., "The effect of artificial seaweed in promoting the build-up of beaches" Proceedings of the 11th Coastal Engineering Conference, ASCE 1968 pp. 570-578

Seymour, R.J., "Discussion of “Effects of southern California kelp beds on waves”, Elwany, H.S., O'Reilly, W.C., Guza, R.T., Flick, R.E." J. Waterw. Port Coast. Ocean Eng. 1996 pp. 207-208

Seymour, R.J.; Tegner, M.J.; Dayton, P.K.; Parnell, P.E., "Storm wave-induced mortality of giant kelp, Macrocystis pyrifera, in Southern California" Estuar. Coast. Shelf Sci. 1989 pp. 277-292

Simpson J. Physical processes in the ROFI regime. Journal of Marine Systems 12, 3-15 (1997).

Sherwood C.R., Carniel S., Cavaleri L., Chiggiato J., Das H., Doyle J.D., Harris C.K., Niedoroda A.W., Pullen J., Reed C.W., Russo A., Sclavo M., Signell R.P., Traykovski P.& Warner J.C., 2004. Sediment Dynamics in the Adriatic Sea investigated with coupled models. Oceanography, 17(4), 46-57

Shi, Z.; Pethick, J. S.; Pye, K., "Flow structure in and above the various heights of a saltmarsh canopy: a laboratory flume study" Journal of Coastal Research 1995 pp. 1204-1209

Signell R.P., Carniel S., Cavaleri L., Chiggiato J., Doyle J., Pullen J. & Sclavo M., 2005. Assessment of wind quality for oceanographic modeling in semi-enclosed basins. Journal of Marine System, 53(1-4), pp.

Simmons, A.; Mureau, R.; Petroliagis, T., "Error growth and predictability estimates for the ECMWF forecasting system" Q. J. Royal Meteorol. Soc. 1995 pp. 1739-1771

Teeter, A.M.; Johnson, B.H.; Berger, C.; Stelling, G.; Scheffner, N.W.; Garcia, M.H.; Parchure, T.M., "Hydrodynamic and sediment transport modeling emphasis on shallow-water, vegetated areas (lakes, reservoirs, estuaries and lagoons)" Hydrobiologia 2001 pp. 1-23

Terray E., Donelan M., Agarwal Y., Drennan W., Kahma K., Williams III A.J., Hwang P. and Kitaigorodskii S. Estimates of kinetic energy dissipation under breaking waves. Journal of Physical Oceanography 26, 972-987 (1996).

Thornton, E.B.; Guza, R.T., "Transformation of wave height distribution" J. Geophys. Res. 1983 pp. 5925-5938

Toft, A. R.; Maddrell, R. J., A Guide to the Understanding and Management of Saltmarshes 324, National Rivers Authority, (1995)

Tschirky, P.; Hall, K.; Turcke, D., Edge, B.L., Editor, Proceedings of the Twenty-Seventh Coastal Engineering Conference, Am. Soc. of Civil Eng., Virginia, (2001)

Turner, K, Dagley, J. 1993, What price sea walls?, Enact, Managing Land for Wildlife, 1993, 8, 9

Umgiesser G., Sclavo M., Carniel S. & Bergamasco A., 2004. Exploring the bottom stress variability in the Venice lagoon environment. Journal of Marine System, 51(1-4), 161-178. DOI: 10.1016/j.marsys.2004.05.023

Umlauf L. and Burchard H. A generic length-scale equation for geophysical turbulence. Journal of Marine Research 61, 235-265 (2003).

Umlauf L., Burchard H. and Hutter, K. Extending the k- model towards oceanic applications. Oceanography and Meteorology 5, 195-218 (2003).

Umlauf L. and Burchard H. Second-order turbulence closure models for geophysical boundary layers. A review of recent work. Continental Shelf Research 25, 795-827 (2005).

van Rijn, L. C., Principles of Sediment Transport in Rivers, Estuaries and Coastal Seas, Aqua Publications, Amsterdam, (1993)

Vogel, S., Life in Moving Fluids. The Physical Biology of Flow, Princeton University Press, Princeton, (1994)

Wayne, C. J., "The effects of sea and marsh grass on wave energy" Coastal Research Notes 1976 pp. 6-8

WAM-DI Group, "The WAM model—a third generation ocean wave prediction model" J. Phys. Oceanogr. 1988 pp. 1775-1810

Warner J.C., Sherwood C.R., Arango H.G. and Signell R.P., Performance of four turbulence closure models implemented using a generic length scale method. Ocean Modelling, 8, 81-113, (2005).

Wild-Allen K., Lane A. and Tett P. Phytoplankton, sediment and optical observations in Netherlands coastal water in spring. Journal of Sea Research 47, 303-315 (2002).

Xing J. and Davies A. Applications of three dimensional turbulence energy models to the determination of tidal mixing and currents in a shallow sea. Prog. Oceanogr. 35, 135-205 (1995).

Young, I.R., "An intercomparison of the GEOSAT, TOPEX and ERS1 measurements of wind speed and wave height" Ocean Eng. 1998 pp. 67-81

Zavatarelli M., Bregant D., Raicich F., Russo A. and Artegiani A. Climatological biogeochemical characteristic of the Adriatic Sea. Journal of Marine Systems 18, 227-263 (1998)